## Slide 1: Sioux Embedded Systems Ltd.
Task Management – Project Proposal
Nhat Phan
2014.12.10

## Slide 2: Agenda
Why
Project Objective
What
Project Scope
How
Architecture Proposal
When
Project Road Map
Who
Project Team Roles & Responsibilities
Control
Project Management Way of Working

## Slide 3: Project Objective
Goals & Objectives
  User can manage their task on chrome-based browser
  Team Task management
  Scrum board, Issues tracker
  A similar web-based application

## Slide 4: Project Scope
In Scope
  To do list
  Task Management
  Team Management, task and Team sharing
  Scrum board & Issue tracker
  User: Individual user
  Manager: The leader of team
  Admin: administrators of the system
Out of Scope
  User note, Calendar Integration

## Slide 5: Architecture Proposal Modules required
Web Management
Similar Web Application
Database Server
Chrome Extension
For users, manager
For user, manager
For storage
For admin

## Slide 6: Project Road Map
Timer, To do list, Task Management, Authentication
Kick-off
10-12-2014
Milestone 2
05-02-2015
Milestone 3
10-03-2015
Sync, Team Task, Front Pages, Team Management
Scrum board, Issue Tracker
(buffering)
Milestone 1
10-01-2015
Milestone 4
10-04-2015
Final Acceptance

## Slide 7: Team Roles & Responsibilities
Huy Phan, Linh: Scrum members
Nhat Phan: Scrum master
Khoa Nguyen: Final acceptance test and requirements clarification
Huy Nguyen: Project management

## Slide 8: Project Management Way of Working
Agile:
  1 week per sprint
    Monday -> Friday
      Monday: Sprint content (scope of work)
      Middle of Sprint: An update on email/Skype with the current progress
      Friday: Sprint demonstration & sprint content of next sprint

## Slide 9
www.sioux.asia / www.fb.com/sioux.asia
huy.nguyen@sioux.asia
Huy Nguyen, General Manager
Thanks!

## Slide 10: Questions